Soil Contamination Assessmentedithvale and Bonbeach Level Crossing Removal Project: 
Annual Compliance Report No.5

February 2026

J179620PS201501

Frasers Property Industrial Pty LtdCommonwealth EPBC Approval 2017/7906

C111555

Document Control

| Document Quality Management Details |  |
| --- | --- |
| Report Name | Edithvale and Bonbeach Level Crossing Removal Project: Annual Compliance Report No.4 |
| Project Name | Edithvale and Bonbeach Level Crossing Removal Project |
| Project Number | PS201501 |
| Client Name | Level Crossing Removal Project |

Issue Status

| Version No. | Date | Status |
| --- | --- | --- |
| RevA | 17/12/2025 | Final |

Document Circulation

| No of Copies | Type | Name | Position & Company |
| --- | --- | --- | --- |
| 1 | Electronic | Robin WestonAndrew Kerr | Senior Manager Land, Planning and EnvironmentEnvironment Manager Public Transport Division Department of Transport and Planning |

Edithvale and Bonbeach Level Crossing Removal Project:

Annual Compliance Report No.3

Commonwealth EPBC Approval 2017/7906

# Table of Contents

1	Table of Contents	i

2	Introduction	1

2.1	Project Approvals	2

2.2	Project Activities	3

2.3	Purpose of this Document	3

3	EPBC Approval Conditions and Compliance	4

4	Compliance Statement	9

4.1	Compliances	9

4.2	Non-Compliances	11

4.3	New Environmental Risks	11

4.4	Review of the Management Plan (RAMP)	11

4.5	Independent Audit	11

Appendix A – Declaration of Accuracy

Appendix B – Groundwater Monitoring Program Report

Appendix C – Groundwater Quality Mitigation Plan

Statement of Limitations

All and any Services proposed by Greencap to the Client were subject to the Terms and Conditions listed on the Greencap website at: https://www.greencap.com.au/terms-conditions Unless otherwise expressly agreed to in writing and signed by Greencap, Greencap does not agree to any alternative terms or variation of these terms if subsequently proposed by the Client. The Services were carried out in accordance with the current and relevant industry standards of testing, interpretation and analysis. The Services were carried out in accordance with Commonwealth, State, Territory or Government legislation, regulations and/or guidelines. The Client was deemed to have accepted these Terms when the Client signed the Proposal (where indicated) or when the Company commenced the Services at the request (written or otherwise) of the Client.

The services were carried out for the Specific Purpose, outlined in the body of the Proposal. To the fullest extent permitted by law, Greencap, its related bodies corporate, its officers, consultants, employees and agents assume no liability, and will not be liable to any person, or in relation to, any losses, damages, costs or expenses, and whether arising in contract, tort including negligence, under statute, in equity or otherwise, arising out of, or in connection with, any matter outside the Specific Purpose.

The Client acknowledged and agreed that proposed investigations were to rely on information provided to Greencap by the Client or other third parties. Greencap made no representation or warranty regarding the completeness or accuracy of any descriptions or conclusions based on information supplied to it by the Client, its employees or other third parties during provision of the Services. Under no circumstances shall Greencap have any liability for, or in relation to, any work, reports, information, plans, designs, or specifications supplied or prepared by any third party, including any third party recommended by Greencap. The Client releases and indemnifies Greencap from and against all Claims arising from errors, omissions or inaccuracies in documents or other information provided to Greencap by the Client, its employees or other third parties.

The Client was to ensure that Greencap had access to all information, sites and buildings as required by or necessary for Greencap to undertake the Services. Notwithstanding any other provision in these Terms, Greencap will have no liability to the Client or any third party to the extent that the performance of the Services was not able to be undertaken (in whole or in part) due to access to any relevant sites or buildings being prevented or delayed due to the Client or their respective employees or contractors expressing safety or health concerns associated with such access.

Unless otherwise expressly agreed to in writing and signed by Greencap, Greencap, its related bodies corporate, its officers, employees and agents assume no liability and will not be liable for lost profit, revenue, production, contract, opportunity, loss arising from business interruption or delay, indirect or consequential loss or loss to the extent caused or contributed to by the Client or third parties, suffered or incurred arising out of or in connection with our Proposals, Reports, the Project or the Agreement. In the event Greencap is found by a Court or Tribunal to be liable to the Client for any loss or damage arising in connection with the Services, the Client's entitlement to recover damages from Greencap shall be reduced by such amount as reflects the extent to which any act, default, omission or negligence of the Client, or any third party, caused or contributed to such loss or damage. Unless otherwise agreed in writing and signed by both parties, Greencap’s total aggregate liability will not exceed the total consulting fees paid by the client in relation to this Proposal. For further detail, see Greencap’s Terms and Conditions available at https://www.greencap.com.au/terms-conditions

The Report is provided for the exclusive use of the Client and for this Project only, in accordance with the Scope and Specific Purpose as outlined in the Agreement, and only those third parties who have been authorized in writing by Greencap. It should not be used for other purposes, other projects or by a third party unless otherwise agreed and authorized in writing by Greencap. Any person relying upon this Report beyond its exclusive use and Specific Purpose, and without the express written consent of Greencap, does so entirely at their own risk and without recourse to Greencap for any loss, liability or damage. To the extent permitted by law, Greencap assumes no responsibility for any loss, liability, damage, costs or expenses arising from interpretations or conclusions made by others, or use of the Report by a third party. Except as specifically agreed by Greencap in writing, it does not authorize the use of this Report by any third party. It is the responsibility of third parties to independently make inquiries or seek advice in relation to their particular requirements and proposed use of the site.

The conclusions, or data referred to in this Report, should not be used as part of a specification for a project without review and written agreement by Greencap. This Report has been written as advice and opinion, rather than with the purpose of specifying instructions for design or redevelopment. Greencap does not purport to recommend or induce a decision to make (or not make) any purchase, disposal, investment, divestment, financial commitment or otherwise in relation to the site it investigated.

This Report should be read in whole and should not be copied in part or altered. The Report as a whole set outs the findings of the investigations. No responsibility is accepted by Greencap for use of parts of the Report in the absence (or out of context) of the balance of the Report.

# Introduction

As part of the Victorian Government Level Crossing Removal Project (LXRP), two level crossings have been removed at Edithvale and Bonbeach by lowering the rail line into trenches.

As reported in the Edithvale and Bonbeach Groundwater Monitoring and Management Plan, an Environment Effects Statement (EES) was undertaken for the Edithvale and Bonbeach projects to assess potential impacts to groundwater levels, groundwater quality, and the Edithvale-Seaford Wetlands. Due to the proximity of the Edithvale and Bonbeach projects to the Edithvale Wetland, which is one of two wetlands that form the Edithvale-Seaford Wetlands Ramsar Site, the projects also required approval under the Commonwealth Environment Protection and Biodiversity Conservation Act 1999 (EPBC Act).

An Environmental Management Framework (EMF) has been prepared for the Edithvale and Bonbeach Projects in accordance with the project’s planning approval under Victorian Planning and Environment Act 1987. The EMF contains a number of Environmental Performance Requirements (EPRs) developed through the EES process, which have been approved by the Victorian Minister for Planning.

The EES and subsequent studies identified that groundwater levels and quality could be maintained for the Edithvale and Bonbeach Projects within acceptable thresholds through engineering controls and implementation of the EPRs.

The Edithvale and Bonbeach Groundwater Monitoring and Management Plan, approved as a Revised Action Management Plan (RAMP), was prepared to address the requirements of EPR_GW2 and Conditions 1-3 of Approval 2017/7906 granted for the projects under sections 130(1) and 133(1) of the EPBC Act.

This document is an Annual Compliance Report relating to condition 7 of the EPBC Act approval EPBC 2017/7906.

For consistency, this report has been reproduced as an update to the previous annual compliance report (Victorian Government, Edithvale and Bonbeach Level Crossing Removal Project: Annual Compliance Report No.4, 13 December 2024), with permission from LXRP. The previous report is publicly available at the following address: https://bigbuild.vic.gov.au/library/level-crossing-removal-project/frankston/ecb/other/edithvale-and-bonbeach-groundwater-monitoring-and-management-plan

## Project Approvals

The design and construction of the projects is authorised and regulated by Incorporated Documents that have been incorporated into the Kingston Planning Scheme, and by the approval of the project as a controlled action under the EPBC Act. As of December 2024, the Department of Transport and Planning - Transport Services - Public Transport (DTP) has assumed responsibility for the management of the conditions.  DTP will continue to fulfil the compliance reporting requirements until the end of the approval period.

The former Commonwealth Department of Agriculture, Water, and the Environment (DAWE) granted approval for the Project on 3 December 2018 (EPBC 2017/7906). The approval included several conditions that the LXRP is required to fulfil, including development and implementation of the EMF and its EPRs, including management plans applicable to the design, development and operation of the projects.

This compliance report relates to the EPBC Act approval and not to the EES, EPR or the EMF.

## Project Activities

Project activities are summarized in Table 1 below.

Table 1 Project activities

| Activity | Description |
| --- | --- |
| EPBC number | 2017/7606 |
| Project name | Edithvale and Bonbeach Level Crossing Removal Project |
| Approval holder and CAN or ABN | Level Crossing Removal Project ABN:69 981 208 782 |
| The approval action | Removal of two level crossings at Edithvale Road, Edithvale and Station Street/Bondi Road, Bonbeach, Victoria [see EPBC Act referral 2017/7906] |
| Location of the project | Edithvale and Bonbeach, Victoria |
| Person accepting responsibility for the report – signed declaration | Robin Weston Refer to signed declaration in Appendix A: Declaration of Accuracy |
| Dates for the reporting period of the report | 13 October 2024 to 12 October 2025 |
| Date of preparation of the report | 11 December 2025 |

## Purpose of this Document

This document is an Annual Compliance Report relating to the Edithvale and Bonbeach Level Crossing Removal Projects in accordance with condition 7 of the EPBC Act approval EPBC 2017/7906.

This Compliance Report covers the period 13 October 2024 to 12 October 2025 which is 'Year 5' of the groundwater monitoring program. The purpose of the document is to:

- Demonstrate that conditions of the EPBC approval have been considered and addressed

- List the conditions of the EPBC approval, noting if compliance or non-compliance with each condition has been achieved

- Detail the specifics of the management plan that supports the approval condition, noting if compliance or non-compliance has been achieved

- Provide material demonstrating that the requirements of that Groundwater Monitoring and Management Compliance Plan have been implemented

This Report has been prepared in acknowledgement of the Declaration of Accuracy completed in Appendix A: Declaration of Accuracy.

# EPBC Approval Conditions and Compliance

Project approval was subject to meeting several EPBC Act conditions. Those conditions that are specific to the action are outlined in Table 2, which references the full wording of all conditions under the EPBC approval and the condition reference number. Table 2 also designates compliance or non-compliance for each condition, with a summary of evidence and comments to support the compliance designation.

Table 2 EPBC Act approval conditions and document reference

| Condition reference number | Condition | Is the project compliant with this condition? | Evidence / comments |
| --- | --- | --- | --- |
| 1 | The approval holder must submit a Groundwater Monitoring and Management Plan for the Minister's approval that ensures predicted and potential impacts to groundwater as a result of the action are monitored, and corrective actions implemented if applicable trigger values are reached | Compliant | The Groundwater Monitoring and Management Plan (EPR_GW2) was approved by the Commonwealth Minister for the Environment on 2 December 2019 and was revised to account for design changes. The Commonwealth Minster for the Environment accepted these changes on 3 July 2020, resulting in an approved Revised Action Management Plan (RAMP). The RAMP was again revised to account for groundwater monitoring changes. Section 13 of EPBC Approval 2017/7906 requires that the RAMP is reviewed on an annual basis during its first two years of implementation. The most recent RAMP revision (Version 5) was prepared and submitted to the Department of Climate Change, Energy, the Environment and Water (DCCEEW) under conditions 20 and 21 of the EPBC Act approval. Version 5 of the RAMP was approved by DCCEEW on 8 January 2024 and implemented 2 February 2024. The current approved RAMP (version 5) is available through the following website: https://bigbuild.vic.gov.au/library/level-crossing-removal-project/frankston/ecb/other/edithvale-and-bonbeach-groundwater-monitoring-and-management-plan Predicted and potential impacts to groundwater as a result of the action are monitored through quarterly reviews, focussing on the triggers stipulated in Sections 3, 4 and 5 of the RAMP. Quarterly review summaries from groundwater monitoring events (GME) 17 to 20 undertaken during this review period, are provided in the trigger review assessments within Appendix B: Groundwater Monitoring Program Report, which confirmed that no applicable trigger values resulting in unacceptable project induced impact were reached during the reporting period. |
| 2 | The approval holder must not commence the action unless the Minister has approved the Groundwater Monitoring and Management Plan in writing. The approval holder must implement the Groundwater Monitoring and Management Plan approved by the Minister. | Compliant | Confirmation of approval of the RAMP was provided by DAWE, which noted that the action commenced on 20 October 2020 (Ref: 18/011286). Plan implementation is evidenced through the previously issued and approved Annual Compliance Report No.1, Annual Compliance Report No. 2, Annual Compliance Report No. 3, and the compliance statements summarised in Section 4. A detailed annual factual monitoring report has been prepared and referenced as Appendix B: Groundwater Monitoring Program Report. Note that this technical report has not been appended to this Compliance Report, as the summary provided in Section 4 includes data that is relevant to the EPBC Act approval. |
| 3 | The Groundwater Monitoring and Management Plan must be consistent with the relevant Environmental Performance Requirement approved by the Victorian Minister, and must include: | Compliant | As per items 3a to 3f outlined below. |
| 3a | The Groundwater Monitoring and Management Plan environmental objectives, relevant EPBC Act protected matter/s and a table setting out where it addresses the EPBC Act approval conditions applicable to the Groundwater Monitoring and Management Plan | Compliant | Condition met through Table 13 within the RAMP |
| 3b | A table of commitments made in the Groundwater Monitoring and Management Plan to achieve the objectives, and reference to where each commitment is detailed in the Groundwater Monitoring and Management Plan | Compliant | Condition met through Section 1.5 and Table 1 within the RAMP and the relevant sections of the RAMP referenced therein. |
| 3c | Reporting and review mechanisms, and documentation standards to demonstrate compliance with the Groundwater Monitoring and Management Plan | Compliant | Section 6 within the RAMP outlines reporting, notification and audit requirements. This Compliance Report forms the basis of demonstrating compliance with reporting and review mechanisms, and documentation standards. Specific reporting and review documentation demonstrating compliance with the RAMP are included in Appendix B: Groundwater Monitoring Program Report. |
| 3d | An assessment of risks to achieving Groundwater Monitoring and Management Plan environmental objectives and risk management strategies that will be applied | Compliant | Risks to implementation of the Plan are outlined in Section 8.3 within the RAMP. New environmental risks identified through implementation of the RAMP are assessed in section 4.3 of this Compliance Report. New environmental risks identified do not impact the Groundwater Monitoring and Management Plan environmental objectives. |
| 3e | Impact avoidance, mitigation and/or repair measures, and their timing | Compliant | Sections 3, 4 and 5 within the RAMP outline monitoring to be undertaken to identify the need for impact avoidance and mitigation. Appendix B: Groundwater Monitoring Program Report confirms that no trigger values were reached during the reporting period that resulted in unacceptable project-induced impact. A Groundwater Quality Mitigation Plan (EPR_CL5) has been prepared (refer to Appendix C: Groundwater Quality Mitigation Plan), to meet the requirements of EPR_CL5 and address impact mitigation measures and their timing, should they be required if a trigger is reached. |
| 3f | A monitoring program, which must include: - measurable performance indicators | Compliant | Sections 3, 4 and 5 within the RAMP outline monitoring to be undertaken to identify the need for impact avoidance and mitigation, through measurable performance indicators (triggers). To demonstrate monitoring program implementation, an annual factual monitoring report is included in Appendix B: Groundwater Monitoring Program Report. To demonstrate the monitoring of measurable performance indicators (triggers indicating potential impacts to groundwater as a result of the action), the quarterly review documentation is included in Appendix B: Groundwater Monitoring Program Report, which confirmed that no trigger values resulting in unacceptable project-induced impact were reached during the reporting period. |
|  | - the timing and frequency of monitoring to detect changes in the performance indicators | Compliant | Requirements are outlined in Sections 3, 4 and 5 of the RAMP. To demonstrate the timing and frequency of monitoring of performance indicators, an annual factual monitoring report is included in Appendix B: Groundwater Monitoring Program Report, which confirmed that no trigger values resulting in unacceptable project-induced impact were reached during the reporting period. |
|  | - trigger values for corrective actions | Compliant | Requirements are outlined in Sections 3, 4 and 5 of the RAMP. To demonstrate the monitoring of measurable performance indicators (triggers indicating potential impacts to groundwater as a result of the action), the quarterly review documentation is included in Appendix B: Groundwater Monitoring Program Report. |
|  | - corrective actions, and commitments to implement these actions if trigger values are reached | Compliant | Corrective actions are outlined in Sections 3, 4 and 5 of the RAMP. As referenced in the RAMP as a corrective action, a Groundwater Quality Mitigation Plan (EPR_CL5) has been prepared (refer Appendix C: Groundwater Quality Mitigation Plan), to meet the requirements of EPR_CL5 and address impact mitigation measures and their timing, should they be required if a trigger resulting in unacceptable project-induced impact is reached. |
| 4 | The approval holder must submit an Edithvale Wetlands Monitoring and Mitigation Plan for the Minister's approval that ensures impacts to wetlands as a result of the action are monitored, and corrective actions implemented if applicable trigger values are reached. | Compliant | The Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) was submitted and approved and is available through the following website: https://bigbuild.vic.gov.au/library/level-crossing-removal-project/frankston/ecb/other/edithvale-and-bonbeach-groundwater-monitoring-and-management-plan The Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) is referenced as a corrective action in Section 4 of the RAMP. Since no applicable trigger values were reached during the reporting period, the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) did not come into effect during this reporting period. |
| 5 | The approval holder must not commence the action unless the Minister has approved the Edithvale Wetlands Monitoring and Mitigation Plan in writing. The Edithvale Wetlands Monitoring and Mitigation Plan approved by the Minister must be implemented. | Compliant | The Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) was approved by the Commonwealth Minister for the Environment on 2 December 2019. Commencement of action occurred subsequently on 13 October 2020 in accordance with condition 7 of the EPBC Act approval EPBC 2017/7906. |
| 6 | The Edithvale Wetlands Monitoring and Mitigation Plan must be consistent with the relevant Environmental Performance Requirement as approved by the Victorian Minister, and must include: | Compliant | As per items 6a to 6f outlined below. |
| 6a | The Edithvale Wetlands Monitoring and Mitigation Plan environmental objectives, relevant EPBC Act protected matter/s and a table setting out where it addresses the EPBC Act approval conditions applicable to the Edithvale Wetlands Monitoring and Mitigation Plan | Compliant | The Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) has been prepared to address the requirements of EPR FF7 and Conditions 4-6 of the EPBC Approval 2017/7906 (Appendix A: Declaration of Accuracy). Section 3 of the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) outlines the relevant environmental objectives, while the relevant EPBC Act protected matter/s and applicable EPBC Act approval conditions are outlined in Table 6. In accordance with Section 1.3.1 of the RAMP, the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) represents a contingency measure that would be implemented in the event that mounding and/or drawdown of groundwater occur as a result of the construction and/or operation phases of the projects, as defined within Section 4 of the RAMP. None of the triggers defined in Section 4 of the RAMP and relating to Edithvale Wetland were met during the reporting period. As such, the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) has not been implemented. |
| 6b | A table of commitments made in the Edithvale Wetlands Monitoring and Mitigation Plan to achieve the objectives, and reference to where each commitment is detailed in the Edithvale Wetlands Monitoring and Mitigation Plan | Compliant | Table 1 of the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) presents a table of commitments to achieve its objectives, with reference to where each commitment is detailed in the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7). Compliance with each of the three objectives during this reporting period is summarised below: Objective 1: Establish a process to assess if groundwater mounding at the trench extends to the Edithvale Wetland: This would commence if the trigger outlined in RAMP relating to potential impacts on Edithvale Wetland is met. None of the triggers defined in Section 4 of the RAMP relating to Edithvale Wetland were met during the reporting period. Specific reporting and review documentation demonstrating such are included in Appendix B: Groundwater Monitoring Program Report. Objective 2: Define an approach to review and analyse existing monitoring data to determine if the habitat suitability of Edithvale Wetland is at risk and determine thresholds (triggers) for mitigation: This is being undertaken through data collection at Edithvale Wetland. There is no requirement in the RAMP for this data to be reviewed unless the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) is implemented. Objective 3: Identify mitigation measures to be implemented if monitoring determines habitat suitability of Edithvale Wetland is at risk: This is outlined in Section 6 of the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7). Since no applicable trigger values were reached during the reporting period, the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) did not come into effect during this reporting period. |
| 6c | Reporting and review mechanisms, and documentation standards to demonstrate compliance with the Edithvale Wetlands Monitoring and Mitigation Plan; | Compliant | Compliance with the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) is measured through the trigger outlined in Section 4 of the RAMP. None of the triggers defined in the RAMP relating to Edithvale Wetland were met during the reporting period. |
| 6d | An assessment of risks to achieving Edithvale Wetlands Monitoring and Mitigation Plan environmental objectives and risk management strategies that will be applied; | Compliant | An assessment of risks to achieving the environmental objectives of the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) is provided in Appendix D of the Plan. |
| 6e | Impact avoidance, mitigation and/or repair measures, and their timing; | Compliant | Section 6 of the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) outlines impact avoidance, mitigation and/or repair measures. None of the triggers defined in Section 4 of the RAMP and relating to Edithvale Wetland were met during the reporting period. As such, the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) has not been implemented. |
| 6f | A monitoring program, which must include: - measurable performance indicators; - the timing and frequency of monitoring to detect changes in the performance indicators; - trigger values for corrective actions; and - corrective actions, and commitments to implement these actions if trigger values are reached. | Compliant | In terms of monitoring: Section 4 within the RAMP outlines monitoring to be undertaken to identify the need for impact avoidance and mitigation at Edithvale Wetland. Section 7 of the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) outlines a relevant monitoring program at Edithvale Wetlands that would be implemented if the triggers defined in Section 4 of the RAMP relating to Edithvale Wetland were met. Since these triggers were not met during the reporting period, the monitoring program outlined in Section 7 of the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) has not been implemented. In terms of corrective actions: A Groundwater Quality Mitigation Plan (EPR_CL5) has been prepared (refer to Appendix C: Groundwater Quality Mitigation Plan) as a contingency measure to address impact mitigation measures and their timing. Since the RAMP triggers were not met during this reporting period, the Groundwater Quality Mitigation Plan (EPR_CL5) has not been implemented. Section 6 of the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) outlines impact avoidance, mitigation and/or repair measures that would be considered if that Plan was implemented. |
| 7 | The approval holder must notify the Department in writing of the date of commencement of the action within 10 business days after the date of commencement of the action. | Compliant | Confirmation of notice of commencement of the action provided by DAWE on 20 October 2020 (Ref:18/011286) |
| 8 | If the commencement of the action does not occur within 5 years from the date of this approval, then the approval holder must not commence the action without the prior written agreement of the Minister. | Compliant | This item is not applicable |

# Compliance Statement

## Compliances

Project operations were compliant with the EPBC Act conditions of approval. In summary:

- All conditions of the EPBC approval have been considered and addressed

- Project operations were compliant with the EPBC Act conditions of approval. Project construction was completed during this review period and the project entered operation phase in August 2022

- There were some groundwater levels and/or quality triggers that exceeded trigger levels. A detailed review was undertaken to assess the cause and potential effects of these events.  The review found that none of the triggers exceeded were project induced or related to the protected matter, being the Edithvale Wetlands, confirming no further corrective actions were required

- The requirements of the RAMP have been implemented

- As stipulated in the RAMP, future groundwater monitoring shall be undertaken for a period of no less than 10 years. As the project is now in operation phase, this report supports the rationalisation of groundwater monitoring through the current RAMP Review process being undertaken in accordance with Section 13 of EPBC Approval 2017/7906

- The groundwater monitoring program is adequate and may be refined / rationalised during the subsequent RAMP reviews.

Figure 1 of this document presents a summary of groundwater level data from all groundwater monitoring bores relevant to the EPBC Act protected matter. Specifically, Figure 1 includes data from each of the groundwater monitoring locations that contain a monitoring review trigger within Table 6 of the RAMP. Daily rainfall data made available at https://www.bom.gov.au/climate/data/ by the Australian Government Bureau of Meteorology was included in Figure 1. The closest weather station at Bonbeach (ID: 086210) daily rainfall data in millimeters was compared to the groundwater level data.

Figure 1 shows relatively stable groundwater levels across the reporting period, with the expected seasonal fluctuations shown through a decline in groundwater levels during the summer months followed by increase at most monitoring locations during winter months. Groundwater levels show a correlation with variations in rainfall data. The data is not trending towards meeting or exceeding trigger events or levels.

Figure 1 Groundwater level data, Edithvale

## Non-Compliances

There were no non-compliances identified during this reporting period. The data set out in Appendix B was sufficient to confirm that the groundwater monitoring was undertaken as required by the RAMP.

## New Environmental Risks

No new environmental risks were identified during Year 5 of the monitoring program.

During the reporting period, there was minimal construction activity as most construction activity was completed by August 2022. Therefore, new environmental risks arising directly from construction activity did not occur and were not expected.

## Review of the Management Plan (RAMP)

A Groundwater Monitoring and Management Plan (EPR_GW2) relating to EPBC Approval 2017/7906 and addressing EPBC Act conditions 1 to 3 and EPR_GW2 has previously been prepared by the LXRP.

Similarly, the Edithvale Wetland Monitoring and Mitigation Plan (EPR_FF7) relating to EPBC Approval 2017/7906 and addressing EPBC Act conditions 4 to 6 and EPR_FF7 was prepared by the LXRP and approved by the Commonwealth Minister for the Environment on 31 October 2019.

Version 5 of the RAMP has been prepared and submitted to the Department of Climate Change, Energy, the Environment and Water (DCCEEW) under conditions 20 and 21 of the EPBC Act approval. Version 5 of the RAMP was accepted on 8 January 2024.

## Independent Audit

Condition 16 of the EPBC Act approval requires an independent audit be carried out for the first 12-month period and then for each 24-month period thereafter. Independent audits have been completed for the periods of October 2020 – October 2021, and October 2021 – October 2023. The next independent audit in accordance with Condition 16 will be for the review period of October 2023 - October 2025 and will be published in 2026.

Appendix A: Declaration of Accuracy

Declaration of accuracy

In making this declaration, I am aware that sections 490 and 491 of the Environment Protection and Biodiversity Conservation Act 1999 (Cth) (EPBC Act) make it an offence in certain circumstances to knowingly provide false or misleading information or documents. The offence is punishable on conviction by imprisonment or a fine, or both. I declare that all the information and documentation supporting this compliance report is true and correct in every particular.  I am authorised to bind the approval holder to this declaration and that I have no knowledge of that authorisation being revoked at the time of making this declaration.

Signed

Full name ROBIN WESTON

Position NETWORK ENVIRONMENT MANAGER

Public Transport Division, Department of Transport and Planning

Organisation: Department of Transport and Planning

Date: 14/01/2026

Appendix B: Groundwater Monitoring Program Report

Data and information collected in relation to the EPBC Act protected matter has been documented in Sections 4 and 5 of the Compliance Report (WSP,2025).

The purpose of the groundwater monitoring program report is to assess whether the Environmental Performance Requirement (EPR_GW2) requirements have been met as stipulated by the Environmental Management Framework (LXRA, 2018a). Specifically, the requirement to provide annual reporting of results from the groundwater monitoring program.

The objective of this report was to document whether impacts to groundwater as a result of the Edithvale and Bonbeach level crossing removal projects have been maintained within acceptable thresholds specified in the RAMP.

Based on the scope of work undertaken, the following conclusions were made in relation to the project objective:

- The groundwater investigations and trigger analysis undertaken during Year 5 (13 October 2024 to 12 October 2025) of the RAMP implementation period was in general accordance with the RAMP with some minor non-conformances noted.

- Overall, the investigation completed was considered valid and of sufficient quality to meet the objective of the RAMP.

- The trigger exceedance of the initial and secondary criteria of Table 8 of the GMMP which was initially identified during GME17 required the implementation of the Groundwater Quality Mitigation Plan (GQMP). The framework of the GQMP designates a multi-stage approach to confirm, assess, manage, mitigate and close out any adverse impacts from changes to groundwater quality. The first stage confirmed and verified the trigger is real and considered project induced (GME17). Additional groundwater sampling conducted during each quarter of 2025 monitoring rounds was completed to further consider the risk of the project induced trigger. On-going sampling is planned to further assess potential groundwater changes in regards to this trigger.

Appendix C: Groundwater Quality Mitigation Plan

Report not included as it does not relate to an EPBC Act protected matter/s or any applicable EPBC Act approval conditions.

February 2026

Level 1 / 677 High Street
Kew East VIC 3102
Australia

Level Crossing Removal Project 2021, Edithvale and Bonbeach Groundwater Monitoring and Management Plan, Version 5, State Government of Victoria, Melbourne

Now Commonwealth Department of Climate Change, Energy, the Environment and Water

The removal of level crossings between Edithvale and Bonbeach at Chelsea, while being undertaken

concurrently, are not subject to the EPBC Act approval.